**SPRINT 5 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 9 | 1 | Design & describe usecases for editing airports, airplanes, crew members, passengers and flights by an administrator | Michal P | 2 | Done |
| 9 | 2 | Create activity diagram for editing airports, airplanes, crew members, passengers and flights by an administrator | Michal J | 1 | Done |
| 9 | 3 | Continue with the analysis class diagram and design class diagram | Cristina | 2 | Done |
| 9 | 4 | Implement editing airports, airplanes, crew members, passengers and flights by an administrator | Michal P | 3 | Done |
| 9 | 5 | Test editing airports, airplanes, crew members, passengers and flights by an administrator | Dragos | 2 | Done |
| 9 | 6 | Document editing airports, airplanes, crew members, passengers and flights by an administrator | Cristina | 1 | Done |