**SPRINT 2 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| All | 1 | Complete the list of requirements | All | 1 | Done |
| 4 | 2 | Design & describe usecases for finding airports, airplanes, crew members and flights by an administrator | Michal J &  Cristina | 2 | Done |
| 4 | 3 | Create activity diagram | Michal J | 1 | Done |
| 4 | 4 | Continue with the analysis class diagram and design class diagram | Cristina | 2 | Done |
| 4 | 5 | Implement finding airports, airplanes, crew members and flights by an administrator | Dragos & Michal P | 4 | Done |
| 4 | 6 | Test finding airports, airplanes, crew members and flights by an administrator | Dragos | 2 | Done |
| 4 | 7 | Document finding airports, airplanes, crew members and flights by an administrator | Michal J | 1 | Done |
| 3,6,7 | 8 | Create database connection | Cristina | 3 | Done |
| All | 9 | Create the initial version of the graphical interface | Michal P | 4 | Done |