**SPRINT 3 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 5,6 | 1 | Design & describe usecases for booking a flight by a customer | Dragos | 2 | Done |
| 5,6 | 2 | Create activity diagram for booking a flight by a customer | Michal J | 1 | Done |
| 5,6 | 3 | Continue with the analysis class diagram and design class diagram | Cristina | 2 | Done |
| 5,6 | 4 | Implement booking a flight by a customer | Michal J & Cristina | 3 | Done |
| 5,6 | 5 | Test booking a flight by a customer | Dragos | 2 | Done |
| 5,6 | 6 | Document booking a flight by a customer | Dragos | 1 | Done |
| All | 7 | Continue working on the graphical interface | Michal P | 3 | Done |
| 15 | 8 | Implement registration as a club member | Dragos | 2 | Done |
| 20, 23 | 9 | Create the log in system | Michal P | 2 | Done |