**SPRINT 4 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 7 | 1 | Design & describe usecases for cancelling a flight by a head administrator | Michal P | 2 | Done |
| 7 | 2 | Create activity diagram for cancelling a flight by a head administrator | Michal J | 1 | Done |
| 7 | 3 | Continue with the analysis class diagram and design class diagram | Cristina | 2 | Done |
| 7 | 4 | Implement cancelling a flight by a head administrator | Michal P | 3 | Done |
| 7 | 5 | Test cancelling a flight by a head administrator | Dragos | 2 | Done |
| 7 | 6 | Document cancelling a flight by a head administrator | Cristina | 1 | Done |
| 8 | 7 | Design & describe usecases for deleting airports, airplanes, crew members and passengers by a head administrator | Michal J | 2 | Done |
| 8 | 8 | Create activity diagram deleting airports, airplanes, crew members and passengers by a head administrator | Michal J | 1 | Done |
| 8 | 9 | Implement deleting airports, airplanes, crew members and passengers by a head administrator | Dragos | 4 | Done |
| 8 | 10 | Test deleting airports, airplanes, crew members and passengers by a head administrator | Cristina | 2 | Done |
| 8 | 11 | Document deleting airports, airplanes, crew members and passengers by a head administrator | Michal J | 1 | Done |