**SPRINT 1 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| All | 1 | Create a list of requirements | All | 2 | Done |
| 3 | 2 | Design & describe usecases for adding airports, airplanes, crew members and flights by an administrator | Michal J | 3 | Done |
| 3 | 3 | Create activity diagram | Michal J | 1 | Done |
| 3 | 4 | Start the analysis class diagram | Cristina | 1 | Done |
| 3 | 5 | Start the design class diagram | Michal J | 2 | Done |
| 3 | 6 | Include MVC in the design class diagram | Cristina | 1 | Done |
| 3 | 7 | Implement adding airports, airplanes, crew members and flights by an administrator | Dragos | 4 | Done |
| 3 | 8 | Test adding airports, airplanes, crew members and flights by an administrator | Michal P | 2 | Done |
| 3 | 9 | Document adding airports, airplanes, crew members and flights by an administrator | Michal P | 1 | Done |