**SPRINT 1 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 4 | 1 | Create a list of requirements | All | 2 | Done |
| 7, 8, 9 | 2 | Design & document usecases for adding, finding and changing data by an administrator or head administrator | Michal J | 2 | Done |
| 6, 7 | 3 | Implement & test adding data by an administrator | Dragos | 3 | In progress |
| 6, 8 | 4 | Implement & test finding data by an administrator | Dragos | 3 | Done |
| 6, 9 | 5 | Implement & test changing data by an administrator | Dragos | 3 | In progress |
| 11, 12 | 6 | Design & document usecases for deleting data and cancelling flights by a head administrator | Michal J | 2 | Done |
| 6, 12 | 7 | Implement & test deleting data by a head administrator | Michal P | 3 | In progress |
| 6, 11 | 8 | Implement & test cancelling flights by a head administrator | Michal P | 3 | In progress |
| 13, 14 | 9 | Design & document usecases for finding and booking flights by a user | Cristina | 2 | Done |
| 6, 13 | 10 | Implement & test finding flight by a user | Cristina | 3 | In progress |
| 6, 14 | 11 | Implement & test booking flight by a user | Michal J | 3 | In progress |

Plan for the next sprint: move forward with the diagrams, connect the things that already exist, start with database and the GUI.