**SPRINT 2 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 4 | 1 | Complete the list of requirements | All | 2 | Done |
| 4 | 2 | Design design class diagram | All | 4 | Done |
| 4 | 3 | Design activity diagrams for all the usecases | Michal J, Dragos | 2 | Done |
| 18 | 4 | Create connections between already implemented parts | Dragos | 1 | In progress |
| 15 | 5 | Create database connection | Cristina | 3 | Done |
| 18 | 6 | Create a logical structure of the system | Michal P | 3 | Done |
| 17 | 7 | Create the sketch of the graphical interface | Michal P | 4 | Done |

Plan for the next sprint: Create test cases for usecases and requirements, start with reports, move forward with the diagrams and implement more features of the system.