**SPRINT 3 Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 4-15 | 1 | Finish class diagram | All | 3 | In progress |
| 4 | 2 | Implement adding airports, planes, crew and flights to the system. | Dragos, Michal P | 3 | Not started |
| 4 | 3 | Test adding airports, planes, crew and flights to the system. | Cristina, Michal J | 2 | Not started |
| 4 | 4 | Document adding airports, planes, crew and flights to the system. | Cristina | 2 | Not started |
| 5 | 5 | Implement finding airports, planes, crew, flights, and club members. | Dragos, Michal P | 3 | Not started |
| 5 | 6 | Test finding airports, planes, crew, flights, and club members. | Cristina, Michal J | 2 | Not started |
| 5 | 7 | Document finding airports, planes, crew, flights, and club members by an administrator. | Cristina | 2 | Not started |
| 10 | 8 | Implement finding flights by a customer. | Michal J | 2 | Not started |
| 10 | 9 | Test finding flights by a customer. | Dragos | 2 | Not started |
| 10 | 10 | Document finding flights by a customer. | Michal P | 2 | Not started |
| 6 | 11 | Implement changing data for airports, planes, crew, flights, and club members. | Dragos | 3 | Not started |
| 6 | 12 | Test changing data for airports, planes, crew, flights, and club members. | Michal J | 2 | Not started |
| 6 | 13 | Document changing data for airports, planes, crew, flights, and club members by an administrator. | Cristina | 2 | Not started |

Plan for the next sprint: