**SPRINT Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(days) | Status |
| 3 | 1 | Design usecases for adding data by an administrator | Dragos | 2 | In progress |
| 3 | 2 | Implement adding data by an administrator | Dragos | 3 | Not started |
| 3 | 3 | Test adding data by an administrator | Dragos | 1 | Not started |
| 3 | 4 | Document adding data by an administrator | Dragos | 1 | Not started |
| 4 | 5 | Design usecases for deleting data by a head administrator | Michal P | 2 | In progress |
| 4 | 6 | Implement deleting data by a head administrator | Michal P | 3 | Not started |
| 4 | 7 | Test deleting data by a head administrator | Michal P | 2 | Not started |
| 4 | 8 | Document deleting data by a head administrator | Michal P | 1 | Not started |
| 5 | 9 | Design usecases for cancelling flights by a head administrator | Cristina | 2 | In progress |
| 5 | 10 | Implement cancelling flights by a head administrator | Cristina | 3 | Not started |
| 5 | 11 | Test cancelling flights by a head administrator | Cristina | 1 | Not started |
| 5 | 12 | Document cancelling flights by a head administrator | Cristina | 1 | Not started |
| 6 | 13 | Design usecases for changing data for crew, flights and airports by an administrator | Michal J | 2 | In progress |
| 6 | 14 | Implement changing data for crew, flights and airports by an administrator | Michal J | 3 | Not started |
| 6 | 15 | Test changing data for crew, flights and airports by an administrator | Michal J | 1 | Not started |
| 6 | 16 | Document changing data for crew, flights and airports by an administrator | Michal J | 1 | Not started |